Requested Changes by Client team

During our Sprint Three presentation the client team had brought up some changes that they would like to happen, as the development team we had to add this within our scope to be able to still accomplish the completion of that Sprint within the required time. After some talking with the Tutor (Mr Venkat Venkatachalam) we came to an agreement of adding them in as there own Story ID: Request Changes by Client.

Here is the following Artefact for this Change

**Requested Changes by Client**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **-** | Change background image from a rocket to a vehicle | 0.5 | 1 |
| **-** | Remove front page information about cloud storage | 0.5 | 0.5 |
| **-** | Twitter and facebook buttons to be removed unless implemented | 0.5 | 0.5 |
| Total |  | 1.5 | 2 |