**Story ID: User interface**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T01** | Create main page and pickup order button | 3 | 1 |
| **T02** | Create pickup and delivery data sheet & give package ID | 2 | 2 |
| **T03** | Write test cases for data sheet | 2 | 2 |
| **T04** | Verify processing for the package is complete | 1 | 1 |
|  | Story Points:  20 Total Hours: | 8 | 6 |

**Story ID: User Packaging**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task  ID** | **Task Description** | **Estimate** | **Taken** |
| **T05** | Create tracking system for package | 6 | 4 |
| **T06** | Create test cases for tracking | 2 | 2 |
| **T07** | Edit data tracking tables | 2 | 2 |
| **T08** | Verify tracking terminates when at destination | 1 | 2 |
|  | Story Points: 5 Total Hours: | 11 | 10 |