# Release 2

Delivery date: 25/10/2016 Total Story Points: 29

The goal of this release is to have a functional website. The overall goal is to have account management working as well as a functioning calculator.

## Account Management   - Sprint 3

This will provide account information for employee and manager access.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| **S21** | View / Manage Customer Accounts | 5 |
| **S33** | Employee Accounts | 3 |
| **S22** | View / Manage Employee Accounts | 5 |
| **S23** | New Order Notifications | 5 |
|  | Story Point Sub-Total: | 18 |

## Finishing Touches   - Sprint 4

This is where the package is organized and prepared to be delivered, the schedules and calculations of costs are made.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| **S20** | Order Status | 5 |
| **S09** | Estimated Cost Calculator | 3 |
| **S28** | Printable Files for Manager | 3 |
|  | Story Point Sub-Total: | 11 |