**Story IDs Sprint 3 and 4**

**Yellow Highlight = Tasks**

**Story ID: View / Manage customer accounts**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task  ID** | **Task Description** | **Estimate** | **Taken** |
| **T39** | Pull list of customer accounts | 2 | 1 |
| **T40** | Create link to each customer's information + orders | 3 | 2 |
| **T41** | Pull history of individual users orders | 4 | 3 |
| **T42** | Display relevant information in a organised manner | 3 | 2 |
|  | Story Points: 5    Total Hours: | 12 | 8 |

**Story ID: Employee Accounts**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T43** | Generate employee accounts | 2 | 1 |
| **T44** | Prompt employee to change password on first login | 1 | 1 |
| **T45** | ‘Track’ statistics | 5 | 4 |
|  | Story Points: 3    Total Hours: | 8 | 6 |

**Story ID: View / Manage employee accounts**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T46** | Pull employee list | 1 | 2 |
| **T47** | Pull individual employees information, including delivery history | 3 | 3 |
| **T48** | Enable editing of applicable information | 3 | 2 |
|  | Story Points: 5    Total Hours: | 7 | 7 |

**Story ID: New Order Notifications**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T49** | Create notification icon | 1 | 2 |
| **T50** | Implement notification check | 2 | 2 |
| **T51** | Create notification page | 5 | 5 |
| **T52** | Implement dynamic notification | 2 | 2 |
|  | Story Points: 5    Total Hours: | 10 | 11 |

**Sprint 4**

**Story ID: Order status**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T36** | Pull list of orders | 2 | 1 |
| **T37** | Separate list into past / current | 1 | 1 |
| **T38** | Create display, organised by order number | 2 | 2 |
|  | Story Points:  5    Total Hours: | 5 | 4 |

**Story ID: Estimated Costing Calculator     -    Moved to Release 3**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T17** | Create system for delivery prices based on weight & distance | 2 | 2 |
| **T18** | Calculate weight and size | 2 | 2 |
| **T19** | Add package to the delivery list | 3 | 2 |
| **T20** | Calculate time and distance travelled for cost | 2 | 2 |
|  | Story Points: 3    Total Hours: | 9 | 8 |

**Story ID:** Printable Files for Manager

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T53** | Create a print function | 1 | 0.5 |
| **T54** | Convert data sheets into a printable format | 1 | 0.5 |
|  | Story Points: 3                                                                        Total Hours: | 2 | 1 |