**Release 1**

Delivery date: 21/09/2016 Total Story Points: 82

The goal of this release is to have a website interface up and running. The goal is also to have most essential aspects of setting up a delivery complete such as scheduling a delivery with an account and with a payment transaction.

**Website Interface   - Sprint 1**

This will provide an interface to allow customers to navigate the website easily to schedule a delivery with an account that they have registered.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| **S01** | User interface | 20 |
| **S05** | User Packaging | 5 |
| **S06** | Customer Account Registration | 2 |
| **S08** | Employee Accounts | 8 |
| **S16** | Estimated Costing Calculator    -  Moved to Sprint 2 | 5 |
|  | Story Point Sub-Total: | 42 |

**Package Shipping   - Sprint 2**

This is where the package is organized and prepared to be delivered, the schedules and calculations of costs are made.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| **S02** | Customer order scheduling | 2 |
| **S07** | Customer order cancellation     -  Moving to Sprint 3 | 1 |
| **S09** | Estimation Disclaimers | 8 |
| **S28** | Customer account edit ability | 2 |
| **S16** | Phone Compatibility | 5 |
| **S4** | Customer Order Tracking | 8 |
| **S13** | Delivery Instructions | 1 |
| **S9** | Estimated Cost Calculator | 5 |
|  | Story Point Sub-Total: | 32 |

**Package tracking**

This will allow the customer to easily know where their package is and let them know roughly when it will arrive.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| **S04** | Customer order tracking | 8 |
|  | Story Point Sub-Total: | 8 |

**Delivery Schedule**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 |
|  | |  | |  | |  | |
| Sprint 1 | | Sprint 2 | | Sprint 3 | | Sprint 4 | |
| Release 1 | | | | Release 2 | | | |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 14 |  | Week 15 |  |  |  |  |  |
| Sprint 5 | | … | |  | |  | |
| Release 3, 4, … | | | | | | | |

Estimated Velocity: